## Slide 1: Forge VR Explorer
Shawn Cross
Griffin Gonsalves
Paul Kwak

## Slide 2: Main Purpose & Goals
Use Vrok.it and the Forge API collection
Increase usability and add slightly more functionality
Upload CAD files
File conversion
Model viewing
VR with Google Cardboard

## Slide 4: GitHub Pages
Planned for project hosting
Simple adjustment in theory
Pages loaded static, only partial functionality
Lacks server support
No node.js support
Had to move to an alternative

## Slide 5: Heroku
Moved project to Heroku
  Takes care of the most back end things
  Easy to setup
  Vrok.it also utilized
  Free!

## Slide 6: Getting The Website Set Up
Installed heroku and node.js
Edited the credentials in the js files
Created a bucket for files
Filled bucket with some Test files

## Slide 7: Local File Upload
Model derivative accepts roughly 60 different types of files.
Files Uploaded will be placed in the list of viewable models.
Once successfully uploaded the files will be loaded into the viewer.
Files uploaded will be placed in the
bucket temporally.

## Slide 8: Local File Restriction
Used the html accept attribute to restrict the file types
Only files of the types listed will show up in the file explorer

## Slide 9: Node.js
Asynchronous
Server side
Used by vrok.it and API

## Slide 10: Express.js
Utilized by Vrok.it and API already
Node.js web app framework
Matches on request sent to server

## Slide 11: 3-Legged Authentication
Url matches and calls function to give url that redirects to Autodesk
Receive URL and redirect to Autodesk to receive token.
Not working as it should…

## Slide 12: Non Local File Navigation
Displayed in a file tree
User will be able to navigate to any files in their online storage from Autodesk
Selected Files willed be uploaded to the website
Autodesk API being used

## Slide 13: Website Layout
Delays caused challenges
Confusing code
Server backend with Node.js
Multiple CSS files and html index files
Using bootstrap as well
Functioning state
Hope to improve

## Slide 14: Forge Explorer
Loading within the page when model selected
Now will open locally uploaded models from bucket
Adjustable set of controls within javascript extension through the API
Plan to enable keyboard controls soon now that models are loading
Stereoscopic views soon to be improved for VR
Updates to viewer

## Slide 15: Data Management
Created new bucket
Locks buckets behind authentication
Uses API token stored in session
Conflicting files and errors prevented upload to bucket
Loads models from project buckets

## Slide 16: Remaining Tasks
  CURRENT - Authentication
  Data Management functionality
  Site Usability
  Updated UI
  Updated Viewer
  Google Cardboard

## Slide 17: Week by week summary

## Slide 18: Winter Week 1
Began to get the website set up
Planned on using github.io
Layout changes, moving index files

## Slide 19: Winter Week 2
  Website was more difficult to get setup than we initially thought
  switched from using github.io to heroku for server needs
  Had to swap out credentials to get site to work properly
  Site up and running

## Slide 20: Winter Week 3
Troubles setting up file bucket (never used curl before)
Got the bucket setup that will hold the files
Met with Kean and Patti

## Slide 21: Winter Week 4
Local file restriction complete
Began working on 3-legged Authentication
Found this would be very hard to do from scratch
Found an API that did exactly what we want
Spoke with Kean about the API we found and decided it would be best to integrate that

## Slide 22: Winter Week 5
Began Integration of API
Ran into many problems with the integration
Kean suggested that he could bring in the person that created the API to help

## Slide 23: Winter Week 6
Continued to work on integration
Worked on revision for documents to reflect where the project is currently

## Slide 24: Problem & Solution - Authentication
One of the biggest problems
Scratch code -> adapting existing code
Not understanding code
Contact with code creator

## Slide 25: Problems & Solutions - Website
Number of problems adjusting site layout
Mysterious code
Hard to adjust
Communication
Conflicting stylesheets and index files
Hard to debug
Website understood better
More communication with project team

## Slide 26: Problems Solutions
Low communication with client
  Not enough questions on our side
  Not enough time on theirs
Team work
  Better planning
  Better communication
  Faster help seeking
Client
  More question asking
  Weekly meetings with client?
Team
  More planning
    Delegation?
  Weekly meetings
  Seeking help sooner

## Slide 27: What’s next?
Finish the integration of the API
Begin changes to the UI
Addition of movement to the Forge Viewer
Testing different models

## Slide 28: References
https://developer.autodesk.com/
https://github.com/KeanW/vrok-it
https://github.com/Autodesk-Forge/model.derivative-nodejs-sample