## Slide 1: Forge VR Explorer
Shawn Cross
Griffin Gonsalves
Paul Kwak

## Slide 2: Main Purpose
Use Vrok.it and Forge API
Increase usability and add slightly more functionality
Upload CAD files
File conversion
Model viewing
VR with Google Cardboard

## Slide 4: Overview
Requirements
Design
Week by week break down
Problems & Solutions
What’s next?

## Slide 5: Requirements
Forge API Related
Model Viewing – Forge Viewer
Authentication
Data Management
Model Derivative
Non-related
File upload
Smartphone Connection
VR Device Support

## Slide 6: Forge VR Explorer Functionality
User can choose a CAD model locally or through Data Management
3D model is shown through Forge Viewer
Connect to website with smartphone (via QR scanner)
Model can be viewed on phone normally or through Google Cardboard
Viewable model has interactivity

## Slide 7: Authentication Requirements
Security for users
Token created for users

## Slide 8: Viewing VR Requirements
Model is viewable in VR headset (Google Cardboard)
High quality/size models will be hard to view
Models need some interactivity while user uses VR

## Slide 9: File Upload Requirements
User can upload files
  Through local machine
  Or A360 (Data Management API)
Failures will be reported
  Unsuccessful upload
  Too large
File will be displayed on list of usable models

## Slide 10: Model Derivative Requirements
Files user uploads will be converted to SVF files
Then the file will be displayed on viewer
Should notify user of any failures

## Slide 11: Smartphone Connection Requirements
Users connect phone to Vrok.it
So user can view model in VR environment
Users device must have QR scanner and internet
Phone should connect to site via QR scan

## Slide 12: Data Management Requirements
Users with files in A360 should be able to use in site
User gives website permission to use files
User can now choose file to view

## Slide 13: Model View Requirements
User can see chosen model on website
Model cannot be too detailed or large
  Where the website cannot run it
Model is displayed in Forge Viewer and is interactive

## Slide 14: Authentication Design
2 Legged
For when site does not need permission based resources
Simple token exchange system for security
Dependent on Autodesk endpoints/system/servers
3 Legged
When users must verify permission for resources
Users verify permission after logging in
Token returned granting site access of resources
Dependent on Autodesk endpoints/system/servers
  As well as user permission

## Slide 15: Viewing VR Design
Currently using Google Cardboard’s application
  Android WebView inside the application (WebGL)
This allows for VR viewing of models on the site loaded by the QR scanner
Dependent on user having
  Google Cardboard hardware
  Google Cardboard application
  Android Device Lollipop+

## Slide 16: Data Management Design
Relies on 3 Legged Data Authentication being completed
User accesses files stored in A360 to use
Data management returns those files

## Slide 17: Website Interface
NEW interface
Focus on positive user experience
Needs to have:
  Forge Viewer
  File Upload
  QR code
  Model Derivative
  Information and basic site content

## Slide 18: Model View Design
Forge Large Model Viewer
  Uses WebGL
  Renders SVF model on webpage
Model is interactive
Components
  Main view window
  Listed Models
  Viewer Controls
  Model viewer navigation
  Mobile Viewer

## Slide 19: Smartphone Connection Design
Assumptions
  User has “smartphone”
  User has internet access
  User has QR scanner
Mobile device can access site with QR scanner
Components
  QR code
  Device connection
  Device view

## Slide 20: Model Derivative Design (File Conversion)
Uploaded files (local or not) sent
API accepts CAD files
Failure is notified to user
Success results in converted SVF file

## Slide 21: Local File Upload Design
Select files on local machine
  Site verifies file type
  Conversion to SVF type
  Returns success/failure
Components
  Local Upload button
  File selection
  File type verification
  File size verification
  File conversion

## Slide 22: Non Local File Upload Design
Login to Autodesk account
Give site permissions
Directed to A360 for file selection
File type verification
File size verification
File conversion

## Slide 23: Week 3
Brainstorming ideas
Meeting with Patti
Another meeting with Patti and Jim
  Intro to Vrok.it
  Polygon reduction?
  Potential VR reduction?
Began idea of what we were doing.
  Nothing concrete…

## Slide 24: Week 4
Problem statement assigned
  However, project not refined enough
Another conference call with Patti
  Working out more details
  Got in contact with Vrok.it creator, Kean
Still not enough information to begin problem statement

## Slide 25: Week 5
Had official meeting with Kean and Patti
  Enough information to finish problem statement
  More user focused
  Increasing performance if possible, but not optimizing
Viewer, VR content added in
Requirements document work begins

## Slide 26: Week 6
Hard to meet with client
Wanted Nels to join the next meeting
  Help narrow scope more
  Help convey capstone intentions as well
Unable to get question answered due to Autodesk event

## Slide 27: Week 7
Requirements Document draft finished
  Feedback received
    Needed to be more descriptive
  Needed to incorporate more APIs if possible
Able to contact Patti and setup meeting
Tech review and requirements document final coincide
Paul fell ill, low communication and contribution

## Slide 28: Week 8
Tech reviews submitted
  Not bad, could have used more time
  Good way to understand more components
Meeting with Nels and Patti, no Jim however
  Able to work out some more important details
  Not able to talk about performance tweaking
Overall quite productive week

## Slide 29: Week 9
Least productive week
Thanksgiving and travelling
Design Document due in the next week
  Documentation hard to decipher
  Not able to break down as a group
Final draft of requirements document finished out

## Slide 30: Week 10
Lots of work conflict with other classes
Design document
  Still issues figuring out the IEEE document
  Talk with Kirsten and Nels helped
  Got good work done on the document

## Slide 31: Problems
Low communication with client
  Not enough question on our side
  Not enough time on theirs
Team work
  Better planning
  Better communication
  Faster help seeking

## Slide 32: Solutions
Client
  More question asking
  Weekly meetings with client?
Team
  More planning
    Delegation?
  Weekly meetings
  Seeking help sooner

## Slide 33: What’s next?
Start using API’s and Vrok.it!
  Actual code implementation?
  Might need to work out a couple details like…
    Website hosting
    Work load break up
    Reports to Patti about API usage?

## Slide 34: References
https://developer.autodesk.com/